CENG 355 Proposal

- The name of the project and the team members.

Name – Real Time Arboretum Monitoring

Group members –

- Tarundeep Kaur

- Divya Aggarwal

- Jasleen Kaur

- SUMMARY

Humber Arboretum needs a system to measure and display, in real time, the appearance, temperature, humidity, and soil moisture of the plants in its nursery. Through our app, employees can view these measurements online. The system will help employees check the health of their habitat in real time and share this information on social media.

- TECHNICAL DESCRIPTION

Our app provides the temperature, humidity and soil moisture levels of the plants. Also, it allows staff to visually inspect the plants and monitor these parameters online.

Our app will obtain data using a Chirp! Water sensor, a SHT31 humidity temperature sensor and an OLED display. We will use this data and store it in the app’s database. This data will be displayed on the app. Our sensors are designed to get these measurements from the plants surroundings. When the readings in the surroundings change, sensor will send the current readings to the app via database.

MVC Architecture (APP):

Model:  Divya will manage the data, logic and rules of the app.

View:  Tarun will design the display and layout.

Controller: Jasleen will develop the interaction of data and layouts. In our app, the interaction of view and model is controlled by the controller.

Work Load: The allocation of work amongst our team is as follows:

Tarun: Documentation and helping in sending data to database from sensors.

Jasleen: Database setup and fixing issues in the app.

Divya: Working on sensors and connection to the database.

- ESTIMATED TIME

Our initial estimate is that this will take 100 hours to develop, test and launch. We estimate that the project will be completed by 1st April.

We are using agile methodology to finish this project on time. So if there is any delay, we will try to catch up as per our schedule. One of us will start working on real time monitoring while others will be simultaneously working on the other parts of the 	project like connecting sensor to database.

- REFERENCE APP STORE PRODUCTS

Smart watering: This app does not provide real time monitoring feature whereas our app does.

https://play.google.com/store/apps/details?id=zexal.org.smartwatering

- SENSORS

Chirp! Water sensor

https://www.adafruit.com/product/1965

SHT31- Humidity and temperature sensor.

https://www.adafruit.com/product/2857

OLED Display

https://www.adafruit.com/product/2719

- TEST CASE

Here are few examples of test case

App Test Case

Test Case 1: Check after entering valid login and password.

Test Case 2: Check after entering invalid login and password.

Test Case 3: Check after submitting empty values.

Test Case 4: Clicking the picture and saving.

Test Case 5: Uploading the saved picture to your social media account.

Test Case 6: Clicking the picture and if require then deleting it right away.

Sensor Test Case

After sensors are fitted in their positions and we can send readings to database.

Test Case 1: Change the temperature level and humidity by blowing air on the sensor. Check database if readings are changing.

Test Case 2: Check after putting some water in soil to increase soil moisture and use chirp water sensor to measure it. Check the change of values in database.

Test Case 3: Check if OLED screen displays the appropriate readings or signs.

- CONCLUSION

Our sensors will measure temperature, humidity and soil moisture levels of the plant. These readings are sent to the database and our app “Real Time Arboretum monitoring” would pull those readings from the database and display it in real time. Moreover, it will also help Humber arboretum employees to inspect plants health visually. As per its name, this app contains a special feature which further allows staff members to upload pictures on any social media site which will prove profitable to plant lovers. The sensor will provide all the valuable levels and data to the database to be fetched by the app.

- REFERENCE

Humber Arboretum:  http://humber.ca/arboretum/learn.html

For sensor working and understanding the working of the sensors:

SHT31-D:  https://learn.adafruit.com/adafruit-sht31-d-temperature-and-humidity-sensor-breakout/python-circuitpython

Chirp! Water Sensor: https://wemakethings.net/chirp/

OLED Display monochrome: https://www.adafruit.com/product/2719